NEXUS ONE

by Realtouch Global Ventures Ltd

Developer Build Guide

How to build Nexus One from the existing codebase,

connect the backend, deploy to production, and go live.

| Version 1.0.0 | Date May 2026 | Prepared for Development Team | Classification Confidential |
| --- | --- | --- | --- |

# 1. What Exists — The Starting Point

Before writing a single line of code, understand exactly what has already been built. Nexus One Phase 1 is a production-quality prototype ready to be connected to a real backend and deployed. You are not starting from scratch.

## 1.1 The Repository

GitHub: https://github.com/RealtouchResearchHub/Nexusone

| File / Folder | What it is |
| --- | --- |
| nexus-one.html | Complete Phase 1 app — 36 pages, 48 render functions, AI layer (457 KB) |
| backend/ | FastAPI Python backend — all routers scaffolded, needs DB queries wired |
| frontend/ | Next.js 14 TypeScript frontend — pages and components scaffolded |
| database/ | Alembic migrations (full schema) + Harvest Touch seed data |
| infrastructure/ | Docker Compose + GitHub Actions CI/CD pipeline |
| docs/PRD.md | Full Product Requirements Document — Phase 1 through 4 |
| docs/ARCHITECTURE.md | Technical architecture blueprint |
| .env.example | All environment variables documented |
| Makefile | Dev commands: make dev, make test, make migrate, make seed |

## 1.2 The Gap — Prototype vs Production

CRITICAL UNDERSTANDING The HTML file (nexus-one.html) is a fully functional prototype with all 36 pages working. Data is currently stored in browser localStorage — not a real database. The Anthropic API key is called directly from the browser — MUST move to backend before go-live. There is no login system yet — authentication is Phase 2 of the build. All backend routers exist but need their database queries completed.

| What exists in prototype | What needs building for production |
| --- | --- |
| Single HTML file, open in browser | Next.js frontend served from Vercel |
| localStorage data storage | PostgreSQL database via FastAPI |
| No authentication / login | JWT login with bcrypt + 2FA |
| Anthropic API called from browser | API key proxied through backend only |
| No encryption on PII | AES-256-GCM on NI, bank details, passports |
| Demo data seeded in JS | Real data from PostgreSQL with RLS |
| No user sessions | Redis session management |

# 2. Environment Setup — Day 1

## 2.1 Prerequisites

Install all of the following before starting. Check versions with the commands shown.

| Tool | Version Required | Install / Check |
| --- | --- | --- |
| Node.js | 18.x or higher | node --version ¦ nodejs.org |
| Python | 3.11 or higher | python --version ¦ python.org |
| Docker Desktop | Latest | docker --version ¦ docker.com |
| Git | Any recent version | git --version |
| VS Code | Latest | code --version ¦ code.visualstudio.com |
| PostgreSQL client (psql) | Any | Optional — for direct DB inspection |

## 2.2 VS Code Extensions — Install All

Open VS Code, press Ctrl+Shift+X, search for and install each extension:

| Extension Name | Publisher | Purpose |
| --- | --- | --- |
| Live Server | Ritwick Dey | Auto-refresh browser on save — essential for HTML prototype dev |
| Python | Microsoft | Python IntelliSense, linting, debugging for FastAPI backend |
| Pylance | Microsoft | Fast Python type checking |
| ESLint | Microsoft | JavaScript/TypeScript linting |
| Prettier | Prettier | Auto-format HTML, JS, TypeScript, Python |
| ES7+ React Snippets | dsznajder | React/Next.js code snippets |
| GitLens | GitKraken | Inline git blame, history, compare |
| Thunder Client | Rangav | API testing inside VS Code (replaces Postman) |
| Docker | Microsoft | Manage containers from VS Code sidebar |
| PostgreSQL | Chris Kolkman | Query database from VS Code |
| Auto Rename Tag | Jun Han | Auto-rename HTML tags |
| HTML CSS Support | ecmel | CSS IntelliSense in HTML files |
| DotENV | mikestead | Syntax highlighting for .env files |
| Error Lens | usernamehw | Inline error display |

## 2.3 Clone and Open

# Clone the repository

git clone https://github.com/RealtouchResearchHub/Nexusone.git

# Open in VS Code

cd Nexusone

code .

# The folder structure you will see:

Nexusone/

├── nexus-one.html       ← The complete Phase 1 prototype

├── backend/             ← FastAPI Python API

├── frontend/            ← Next.js TypeScript frontend

├── database/            ← Migrations + seed data

├── infrastructure/      ← Docker + CI/CD

├── docs/                ← PRD, Architecture, Compliance docs

├── docker-compose.yml

├── Makefile

└── .env.example

## 2.4 Environment Variables

Copy the example file and fill in every value. Never commit the .env file to git.

cp .env.example .env

Open .env and set all values:

# ─── DATABASE ────────────────────────────────────────────

DATABASE_URL=postgresql://postgres:yourpassword@localhost:5432/nexusone

REDIS_URL=redis://localhost:6379

# ─── SECURITY ────────────────────────────────────────────

# Generate with: openssl rand -hex 32

SECRET_KEY=your_64_character_random_string_here

JWT_ALGORITHM=HS256

ACCESS_TOKEN_EXPIRE_MINUTES=15

REFRESH_TOKEN_EXPIRE_DAYS=7

# ─── AI — CRITICAL: never expose this in the frontend ────

ANTHROPIC_API_KEY=sk-ant-your-key-here

# ─── EMAIL ───────────────────────────────────────────────

SENDGRID_API_KEY=SG.your-key-here

FROM_EMAIL=noreply@yourorg.co.uk

# ─── APPLICATION ─────────────────────────────────────────

APP_URL=http://localhost:3000

ENVIRONMENT=development

ALLOWED_ORIGINS=http://localhost:3000,http://localhost:5500

# 3. Working With the Prototype (nexus-one.html)

## 3.1 Opening and Running

For day-to-day frontend development on the prototype, use Live Server in VS Code:

- Open VS Code with the Nexusone folder

- Right-click nexus-one.html in the Explorer panel

- Select "Open with Live Server"

- The app opens at http://127.0.0.1:5500/nexus-one.html

- Every time you save the file, the browser auto-refreshes

TIP This is the fastest development loop. Edit the HTML file, press Ctrl+S, and the browser refreshes instantly. No build step, no server needed.

## 3.2 File Structure Inside nexus-one.html

The entire application is in one file. Understanding its structure is essential:

| Section | Location in file | What it contains |
| --- | --- | --- |
| CSS styles | <style> tag in <head> | 3,200+ lines — theme variables, all components, dark/light mode |
| 36 page HTML | <body> main section | All pages as <div class="page" id="page-X"> — only 1 visible at a time |
| Modals | After pages, in <body> | 20+ modal overlays for all CRUD operations |
| JavaScript | <script> at bottom | 4,800+ lines — navigation, data layer, all render functions, AI layer |
| Data layer | Top of <script> | DEFAULT_DATA seed, loadData(), saveData(), logAudit() |
| Navigation | nav() function | Routes between all 36 pages, calls render functions |
| AI layer | callClaude(), sendMsg() | Anthropic API integration — MOVE TO BACKEND before go-live |

## 3.3 Accessing the Admin Portal

There is no login system in the prototype. Access is immediate:

- Open nexus-one.html in the browser

- Look at the left sidebar — scroll to the very bottom

- Click Admin Portal under the System section

- All 13 admin tabs open immediately — no password required in prototype

The Admin Portal controls:

| Admin Tab | What it controls |
| --- | --- |
| Overview | System health, usage stats, 8 quick-action cards, recent audit log |
| Tenants | Multi-org management, plan badges, per-tenant settings |
| Users & Roles | User table, role filter, Edit/Reset/Suspend, 2FA enforcement |
| Modules | All 26 modules with live toggles — updates sidebar in real time |
| Permissions | 33-row x 6-role RBAC matrix with clickable cell toggles |
| Appearance | Theme, accent colour, sidebar width, font size, 5 layout toggles |
| Navigation | Section and individual page visibility for all 36 pages |
| Data Manager | Import/export 7 data types, entity clear, full system backup |
| Branding | Org name, logo, colour picker, platform title, email templates |
| Notifications | 10 alert rules, 4 notification channels, scheduled reminders |
| Integrations | 12 API integration cards (HMRC, Plaid, Stripe, DocuSign etc.) |
| Audit Log | Dual-filter immutable log with 4 stat cards, CSV export |
| System Config | API keys, security settings, SMTP config, platform settings |

# 4. Database Setup

## 4.1 Start PostgreSQL and Redis

The docker-compose.yml at the project root starts both services. Run this from the Nexusone folder:

# Start database and Redis

docker-compose up -d db redis

# Verify they are running

docker ps

# You should see two containers:

# nexusone_db    (PostgreSQL on port 5432)

# nexusone_redis (Redis on port 6379)

## 4.2 Run Migrations

Alembic migrations create all the database tables from the models:

# Install Python dependencies

cd backend

pip install -r requirements.txt

# Run all migrations (creates all tables)

alembic upgrade head

# You should see output like:

# INFO  [alembic.runtime.migration] Running upgrade -> 001, Initial schema

# Verify tables were created

docker exec -it nexusone_db psql -U postgres -d nexusone -c "\dt"

## 4.3 Seed Demo Data

# From the backend/ directory

python ../database/seeds/seed_harvest_touch.py

# This creates:

# - Harvest Touch Hub CIC as the tenant

# - Demo employees, transactions, grants, donations

# - Admin user: admin@harvesttouch.org.uk / Admin1234!

# - Super Admin user: dominic@harvesttouch.org.uk / SuperAdmin1!

## 4.4 Adding a New Migration

Every time you change a model, create a migration:

# From backend/ directory

alembic revision --autogenerate -m "Add invoice table"

# Review the generated file in database/migrations/

# Then apply it:

alembic upgrade head

# To roll back one migration:

alembic downgrade -1

# 5. Building the Backend API

## 5.1 Starting the FastAPI Server

# From the backend/ directory

uvicorn main:app --reload --port 8000

# You should see:

# INFO:     Uvicorn running on http://127.0.0.1:8000

# INFO:     Application startup complete.

# Open API documentation (Swagger UI):

# http://localhost:8000/docs

# Alternative docs (ReDoc):

# http://localhost:8000/redoc

TIP — Thunder Client Install the Thunder Client VS Code extension to test API endpoints without leaving VS Code. It is faster than Postman for this workflow.

## 5.2 Router Completion Priority

Complete the routers in this exact order — auth must work before anything else:

| Priority | Router File | What to build | Estimated time |
| --- | --- | --- | --- |
| 1 — CRITICAL | routers/auth.py | Login, JWT issue, refresh token, logout, get current user | 1 day |
| 2 — CRITICAL | routers/dashboard.py | KPI aggregations, chart data from real DB | 0.5 day |
| 3 | routers/accounting.py | COA CRUD, journal posting, bank account balance | 1 day |
| 4 | routers/expenses.py | Expense claims, multi-level approval, receipt upload | 1 day |
| 5 | routers/payroll.py | PAYE/NI/pension calculation, payroll run, P60/P45 | 2 days |
| 6 | routers/grants.py | Grant CRUD, utilisation tracking, report generation | 1 day |
| 7 | routers/donations.py | Donor CRUD, Gift Aid tracking, analytics | 0.5 day |
| 8 — CRITICAL | routers/ai.py | Claude API proxy — key must NEVER reach browser | 0.5 day |
| 9 | routers/admin.py | User management, audit log, tenant settings | 1 day |

## 5.3 How to Complete a Router

Every router follows the same pattern. Here is the complete auth.py as a reference:

# backend/routers/auth.py

from fastapi import APIRouter, Depends, HTTPException, status

from fastapi.security import OAuth2PasswordRequestForm

from sqlalchemy.ext.asyncio import AsyncSession

from sqlalchemy import select

from core.database import get_db

from core.security import (verify_password, create_access_token,

create_refresh_token, get_current_user)

from models.user import User

from pydantic import BaseModel

router = APIRouter(prefix='/auth', tags=['Authentication'])

class LoginRequest(BaseModel):

email: str

password: str

@router.post('/login')

async def login(req: LoginRequest, db: AsyncSession = Depends(get_db)):

# Find user by email

result = await db.execute(select(User).where(User.email == req.email))

user = result.scalar_one_or_none()

if not user or not verify_password(req.password, user.hashed_password):

raise HTTPException(status_code=401, detail='Invalid credentials')

# Issue tokens

access_token = create_access_token({'sub': str(user.id), 'role': user.role})

refresh_token = create_refresh_token({'sub': str(user.id)})

return {

'access_token': access_token,

'token_type': 'bearer',

'refresh_token': refresh_token,

'user': {'id': user.id, 'name': user.name, 'role': user.role}

}

@router.get('/me')

async def get_me(current_user = Depends(get_current_user)):

return current_user

@router.post('/logout')

async def logout(current_user = Depends(get_current_user)):

# In production: blacklist the token in Redis

return {'message': 'Logged out successfully'}

## 5.4 The AI Router — Most Security-Critical

The Anthropic API key must NEVER reach the browser. All AI calls must go through this backend router. This is the single most important security task before going live.

# backend/routers/ai.py

import anthropic

from fastapi import APIRouter, Depends

from core.settings import settings

from core.security import get_current_user

from models.user import User

router = APIRouter(prefix='/ai', tags=['AI Intelligence'])

client = anthropic.Anthropic(api_key=settings.ANTHROPIC_API_KEY)

@router.post('/chat')

async def chat(request: ChatRequest,

current_user: User = Depends(get_current_user),

db: AsyncSession = Depends(get_db)):

# Build system prompt from live org data

system_prompt = await build_system_prompt(current_user, db)

# Call Claude — key is server-side only

message = client.messages.create(

model='claude-sonnet-4-20250514',

max_tokens=2048,

system=system_prompt,

messages=request.messages

)

return {'content': message.content[0].text}

CRITICAL — Remove from Frontend The nexus-one.html prototype calls the Anthropic API directly from the browser. Before go-live, remove the callClaude() function from the HTML file and replace it with a fetch() call to POST /api/ai/chat on your backend. Any user can see browser network calls — never expose the API key this way.

## 5.5 Completing the Payroll Router

The payroll calculator service already exists in backend/services/payroll_calculator.py. The router needs to call it:

# backend/routers/payroll.py (complete this)

@router.post('/run')

async def run_payroll(

period: str,  # e.g. '2025-03'

db: AsyncSession = Depends(get_db),

current_user = Depends(require_role(['Super Admin', 'Org Admin']))

):

employees = await db.execute(select(Employee).where(Employee.active == True))

payslips = []

for emp in employees.scalars():

calc = PayrollCalculator(

gross_monthly=emp.gross_monthly,

tax_code=emp.tax_code,

ni_category=emp.ni_category,

pension_pct=0.05,

)

result = calc.calculate()

payslips.append(result)

# Save payroll run to DB

run = PayrollRun(period=period, payslips=payslips)

db.add(run)

await db.commit()

return {'period': period, 'total_net': sum(p['net'] for p in payslips)}

# 6. Connecting the Frontend to the Backend

## 6.1 Starting the Next.js Frontend

# From the frontend/ directory

npm install

npm run dev

# Opens at http://localhost:3000

# Hot-reloads on every save

## 6.2 The Transition Strategy

The prototype (nexus-one.html) and the Next.js frontend serve different purposes during development:

| File | When to use |
| --- | --- |
| nexus-one.html | Frontend UI development — build and test new pages, components, and logic here first. Fast iteration with Live Server. |
| frontend/ (Next.js) | Production frontend — once a feature is working in the prototype, port it to the Next.js component structure here. |

## 6.3 Replacing localStorage with Real API Calls

The core task of frontend development is replacing every localStorage read/write with a fetch() call to the FastAPI backend. Here is the pattern:

Before (prototype — localStorage):

// In nexus-one.html

function saveEmployee() {

const emp = { name: 'Sarah', role: 'Youth Worker', gross: 1800 };

D.employees.push(emp);   // D is the in-memory data object

saveData();              // writes D to localStorage

}

After (production — real API):

// In frontend/lib/api.ts

export async function createEmployee(data: EmployeeCreate) {

const token = getAccessToken();

const res = await fetch(`${API_BASE}/employees`, {

method: 'POST',

headers: {

'Content-Type': 'application/json',

'Authorization': `Bearer ${token}`

},

body: JSON.stringify(data),

});

if (!res.ok) throw new Error('Failed to create employee');

return res.json();

}

// In frontend/pages/payroll.tsx

import { useEmployeeStore } from '../lib/store';

const { employees, addEmployee } = useEmployeeStore();

async function handleSaveEmployee(formData: EmployeeCreate) {

await addEmployee(formData);  // calls API, updates Zustand store

}

## 6.4 Authentication Flow

The login page is already scaffolded in frontend/pages/login.tsx. Wire it to the backend:

// frontend/pages/login.tsx

import { useState } from 'react';

import { useRouter } from 'next/router';

export default function LoginPage() {

const [email, setEmail] = useState('');

const [password, setPassword] = useState('');

const [error, setError] = useState('');

const router = useRouter();

async function handleLogin(e: React.FormEvent) {

e.preventDefault();

try {

const res = await fetch('/api/auth/login', {

method: 'POST',

headers: { 'Content-Type': 'application/json' },

body: JSON.stringify({ email, password }),

});

if (!res.ok) { setError('Invalid email or password'); return; }

const { access_token, user } = await res.json();

localStorage.setItem('access_token', access_token);

localStorage.setItem('user_role', user.role);

// Redirect based on role

if (user.role === 'Super Admin' || user.role === 'Org Admin') {

router.push('/dashboard');

} else {

router.push('/dashboard');

}

} catch { setError('Connection error — check server is running'); }

}

// return JSX form here...

}

## 6.5 Protecting Routes — Admin Portal Access

The Admin Portal must check the user role. Only Super Admin and Org Admin can access it. Add this middleware:

// frontend/lib/auth.ts

export function requireRole(allowedRoles: string[]) {

return function withRole(WrappedComponent: React.ComponentType) {

return function RoleGuard(props: any) {

const role = localStorage.getItem('user_role');

const router = useRouter();

useEffect(() => {

if (!role || !allowedRoles.includes(role)) {

router.push('/dashboard');  // redirect if wrong role

}

}, [role]);

if (!role || !allowedRoles.includes(role)) return null;

return <WrappedComponent {...props} />;

};

};

}

// Apply to Admin page:

export default requireRole(['Super Admin'])(AdminPage);

# 7. Security Hardening

These security measures are mandatory before any real client data is stored. Do not skip or defer any of these.

## 7.1 PII Field Encryption

These fields must be encrypted with AES-256-GCM before storing in the database: National Insurance numbers, bank account numbers, sort codes, passport numbers, DBS certificate numbers.

# Create backend/services/encryption.py

from cryptography.hazmat.primitives.ciphers.aead import AESGCM

import secrets, os

ENCRYPTION_KEY = bytes.fromhex(os.environ['FIELD_ENCRYPTION_KEY'])

def encrypt_field(plaintext: str) -> str:

"""Encrypt a PII field. Returns hex-encoded nonce+ciphertext."""

aesgcm = AESGCM(ENCRYPTION_KEY)

nonce = secrets.token_bytes(12)

ct = aesgcm.encrypt(nonce, plaintext.encode(), None)

return (nonce + ct).hex()

def decrypt_field(hex_value: str) -> str:

"""Decrypt a PII field."""

data = bytes.fromhex(hex_value)

aesgcm = AESGCM(ENCRYPTION_KEY)

return aesgcm.decrypt(data[:12], data[12:], None).decode()

# Generate key: python -c "import secrets; print(secrets.token_hex(32))"

# Add FIELD_ENCRYPTION_KEY=<output> to your .env file

## 7.2 Row-Level Security

Every database table must have tenant isolation. Run this SQL after migrations:

-- Run in PostgreSQL after alembic upgrade head

-- Ensures users only ever see their own organisation's data

ALTER TABLE employees ENABLE ROW LEVEL SECURITY;

CREATE POLICY tenant_isolation ON employees

USING (tenant_id = current_setting('app.tenant_id')::uuid);

-- Repeat for: transactions, expenses, grants, donations,

--             payroll_runs, rtw_records, dbs_records,

--             invoices, suppliers, budget_lines, audit_log

## 7.3 Rate Limiting

# backend/main.py — add rate limiting

from slowapi import Limiter, _rate_limit_exceeded_handler

from slowapi.util import get_remote_address

from slowapi.errors import RateLimitExceeded

limiter = Limiter(key_func=get_remote_address)

app.state.limiter = limiter

app.add_exception_handler(RateLimitExceeded, _rate_limit_exceeded_handler)

# Apply to login endpoint:

@router.post('/login')

@limiter.limit('5/minute')  # Block brute force attacks

async def login(request: Request, ...):

...

## 7.4 CORS Configuration

Restrict which domains can call your API. Update when you have your production domain:

# backend/main.py

from fastapi.middleware.cors import CORSMiddleware

app.add_middleware(

CORSMiddleware,

allow_origins=[

'http://localhost:3000',      # Local Next.js dev

'http://localhost:5500',      # Live Server for prototype

'https://yourapp.vercel.app', # Production URL

'https://app.yourorg.co.uk',  # Custom domain

],

allow_credentials=True,

allow_methods=['*'],

allow_headers=['*'],

)

# 8. Deploying to Production

## 8.1 Recommended Stack (Cheapest Fast Path to Live)

| Service | What it hosts | Cost | URL |
| --- | --- | --- | --- |
| Vercel | Next.js frontend | Free / $20/mo Pro | vercel.com |
| Railway | FastAPI backend | $5/mo | railway.app |
| Railway | PostgreSQL database | $5/mo | railway.app |
| Railway | Redis cache | $5/mo | railway.app |
| Cloudflare | DNS + CDN + WAF | $0-10/mo | cloudflare.com |
| Total |  | ~$15-35/month |  |

## 8.2 Deploy the Backend to Railway

- Go to railway.app and sign in with GitHub

- Click New Project → Deploy from GitHub Repo

- Select RealtouchResearchHub/Nexusone

- Set Root Directory to: backend

- Set Start Command to: uvicorn main:app --host 0.0.0.0 --port $PORT

- Add all environment variables from your .env file in the Railway dashboard

- Add a PostgreSQL service and a Redis service — Railway links them automatically

- Run migrations: In Railway shell, run: alembic upgrade head

- Railway gives you a URL like: https://nexusone-backend.railway.app

## 8.3 Deploy the Frontend to Vercel

# Install Vercel CLI

npm install -g vercel

# From the frontend/ directory

cd frontend

vercel

# Follow the prompts:

# - Link to your GitHub account

# - Set project name: nexusone

# - Framework: Next.js (auto-detected)

# Set environment variable in Vercel dashboard:

# NEXT_PUBLIC_API_URL = https://nexusone-backend.railway.app

# Vercel auto-deploys on every push to main branch

## 8.4 Custom Domain Setup

- Buy your domain from Namecheap or GoDaddy if you do not already have one

- Add your domain to Cloudflare (free plan) for DNS management

- In Vercel dashboard: go to Settings > Domains > add app.yourorg.co.uk

- In Cloudflare: add CNAME record pointing app.yourorg.co.uk to Vercel's target

- In Railway: add api.yourorg.co.uk as a custom domain for the backend

- HTTPS is automatic — both Vercel and Railway provision SSL certificates

## 8.5 GitHub Actions CI/CD

The pipeline file already exists in infrastructure/github/ci-cd.yml. It automatically:

- Runs all tests on every push or pull request

- Deploys to production on every push to the main branch

- Sends a Slack notification on deployment success or failure

To activate it: go to your GitHub repository > Settings > Secrets and add:

| Secret Name | Value |
| --- | --- |
| RAILWAY_TOKEN | From Railway dashboard > Account Settings > Tokens |
| VERCEL_TOKEN | From Vercel dashboard > Settings > Tokens |
| ANTHROPIC_API_KEY | Your Anthropic API key |
| DATABASE_URL | Your Railway PostgreSQL URL |

# 9. Pre-Launch Checklist

Complete every item before the first real user is onboarded. Nothing on this list is optional.

## 9.1 Security

| [ ] | Remove Anthropic API key from nexus-one.html / browser code | CRITICAL — must be done |
| --- | --- | --- |
| [ ] | AES-256-GCM encryption on all PII fields (NI, bank, passport) | CRITICAL |
| [ ] | JWT login working with 15-minute access token + 7-day refresh | CRITICAL |
| [ ] | 2FA enabled and enforced for all Super Admin accounts | CRITICAL |
| [ ] | HTTPS enforced on all routes — no HTTP in production | CRITICAL |
| [ ] | Rate limiting on login endpoint (5 attempts per minute) | High |
| [ ] | Row-level security on all database tables | High |
| [ ] | CORS restricted to production domains only | High |
| [ ] | All .env values set in Railway/Vercel — no hardcoded secrets | High |
| [ ] | Automated daily database backups configured in Railway | High |

## 9.2 Legal and Compliance

| [ ] | Privacy Policy published at yourorg.co.uk/privacy | Legal requirement |
| --- | --- | --- |
| [ ] | Terms of Service published at yourorg.co.uk/terms | Legal requirement |
| [ ] | ICO registration completed — register at ico.org.uk (£40/year) | Legal requirement |
| [ ] | Cookie consent banner implemented if using analytics | GDPR requirement |
| [ ] | Data Processing Agreement template prepared for clients | B2B requirement |
| [ ] | Article 30 ROPA completed for your own organisation | GDPR requirement |

## 9.3 Operations

| [ ] | Error monitoring configured — Sentry (free tier at sentry.io) | Strongly recommended |
| --- | --- | --- |
| [ ] | Uptime monitoring — Better Uptime or UptimeRobot (free) | Strongly recommended |
| [ ] | First real admin user created with a strong password | Required |
| [ ] | Demo seed data wiped from the production database | Required |
| [ ] | All environment variables verified working in production | Required |
| [ ] | Test full user flow end to end: login > use features > logout | Required |
| [ ] | Test payroll calculation against manual HMRC calculation | Required |

# 10. Realistic Timeline to Go Live

| Stage | Tasks | Time (Full-Time) | Time (Part-Time) |
| --- | --- | --- | --- |
| Stage 1 — Environment | Clone repo, install tools, configure .env, start Docker, run migrations, seed data | Day 1 | Day 1-2 |
| Stage 2 — Backend Auth | Complete auth.py, JWT, bcrypt, get_current_user, test login with Thunder Client | Days 2-3 | Week 1 |
| Stage 3 — Backend Routers | Complete all 9 routers — wire DB queries to existing scaffolding | Days 4-10 | Weeks 2-3 |
| Stage 4 — Frontend | Connect Next.js pages to backend, replace localStorage with API calls | Days 11-17 | Weeks 3-5 |
| Stage 5 — Security | Encryption, rate limiting, RLS, CORS, 2FA, audit review | Days 18-21 | Week 6 |
| Stage 6 — Deploy | Railway + Vercel, custom domain, SSL, environment variables, CI/CD | Day 22 | Day 1 of Week 7 |
| Stage 7 — Pre-Launch | Run through full checklist, legal docs, first user, wipe demo data | Days 23-25 | Week 7-8 |
| GO LIVE |  | Day 25-30 | Week 8-10 |

IMPORTANT NOTE ON TIMING These estimates assume a developer who is proficient in Python (FastAPI) and TypeScript (Next.js). If the developer is learning either framework, add 50-100% to the timeline. The prototype (nexus-one.html) remains fully usable for client demos throughout the build. You do not need to wait for the full production app before showing the product to clients.

# 11. Quick Reference — Key Commands

## 11.1 Daily Development Commands

# ─── Start everything (from project root) ────────────────

docker-compose up -d db redis        # Start database and Redis

cd backend && uvicorn main:app --reload --port 8000  # Start API

cd frontend && npm run dev           # Start Next.js (port 3000)

# Then right-click nexus-one.html > Open with Live Server (port 5500)

# ─── Database ────────────────────────────────────────────

alembic upgrade head                 # Apply all pending migrations

alembic revision --autogenerate -m "Description"  # New migration

alembic downgrade -1                 # Roll back one migration

# ─── Testing ─────────────────────────────────────────────

cd backend && pytest                 # Run all backend tests

cd backend && pytest tests/ -v       # Verbose test output

# ─── Git workflow ────────────────────────────────────────

git checkout -b feature/auth-system  # New feature branch

git add -A && git commit -m 'feat: Add JWT authentication'

git push origin feature/auth-system

# Open pull request on GitHub > merge to main > auto-deploys

## 11.2 Useful API Test Commands

# Test login (replace with real credentials after seeding)

curl -X POST http://localhost:8000/auth/login \

-H 'Content-Type: application/json' \

-d '{"email": "dominic@harvesttouch.org.uk", "password": "SuperAdmin1!"}'

# Test authenticated endpoint

curl http://localhost:8000/dashboard/kpis \

-H 'Authorization: Bearer <your_token_here>'

# View all API routes

curl http://localhost:8000/openapi.json | python -m json.tool | head -100

# 12. Getting Help and Resources

## 12.1 Key Documentation

| Resource | URL |
| --- | --- |
| FastAPI documentation | https://fastapi.tiangolo.com |
| Next.js 14 documentation | https://nextjs.org/docs |
| SQLAlchemy async docs | https://docs.sqlalchemy.org/en/20/orm/extensions/asyncio.html |
| Alembic migration docs | https://alembic.sqlalchemy.org |
| Anthropic API docs | https://docs.anthropic.com |
| Pydantic docs (data models) | https://docs.pydantic.dev |
| Railway docs (backend hosting) | https://docs.railway.app |
| Vercel docs (frontend hosting) | https://vercel.com/docs |
| Zustand docs (state management) | https://docs.pmnd.rs/zustand |
| Nexus One PRD | docs/PRD.md in the repository |
| Nexus One Architecture | docs/ARCHITECTURE.md in the repository |

## 12.2 Architecture Decisions Already Made

These decisions are finalised — do not change them without discussion:

- FastAPI (not Django, Flask, or Express) — async performance, auto-docs, type safety

- Next.js 14 with App Router (not Create React App or Vite) — SSR, SEO, Vercel integration

- PostgreSQL (not MySQL or MongoDB) — required for Row-Level Security

- Redis (not Memcached) — required for JWT blacklisting and Celery

- Zustand (not Redux or Context) — simpler, faster, less boilerplate

- Railway + Vercel (not AWS in Phase 1) — faster setup, lower cost, auto-scaling

- Anthropic Claude Sonnet (not GPT-4 or Gemini) — already integrated, best performance for this use case

## 12.3 Contact

For architectural questions or access to additional resources:

| Contact | Details |
| --- | --- |
| Product Owner | Dominic Ogbuagu — dominic@realtouch.co.uk |
| GitHub Repository | https://github.com/RealtouchResearchHub/Nexusone |
| Anthropic API Key | Request from Dominic — do not generate your own |
| Production credentials | Request from Dominic — stored in secure password manager |

# Appendix — Complete Environment Variables

Every environment variable the application needs. Set all of these in both your local .env file and the Railway/Vercel dashboards.

| Variable | Description | Where to get it |
| --- | --- | --- |
| DATABASE_URL | PostgreSQL connection string | Railway dashboard after adding DB service |
| REDIS_URL | Redis connection string | Railway dashboard after adding Redis service |
| SECRET_KEY | JWT signing key (32+ chars) | openssl rand -hex 32 |
| FIELD_ENCRYPTION_KEY | AES-256 key for PII encryption (32 bytes) | python -c "import secrets; print(secrets.token_hex(32))" |
| JWT_ALGORITHM | HS256 or RS256 | Use HS256 for simplicity in Phase 1 |
| ACCESS_TOKEN_EXPIRE_MINUTES | JWT access token lifetime | Set to 15 |
| REFRESH_TOKEN_EXPIRE_DAYS | Refresh token lifetime | Set to 7 |
| ANTHROPIC_API_KEY | Anthropic Claude API key | Request from Dominic |
| SENDGRID_API_KEY | Email API key | app.sendgrid.com > API Keys |
| FROM_EMAIL | Sender email address | Your verified SendGrid sender |
| APP_URL | Frontend URL | http://localhost:3000 (dev) or your Vercel URL |
| ENVIRONMENT | development or production | Set manually |
| ALLOWED_ORIGINS | Comma-separated CORS origins | Your frontend URLs |
| SENTRY_DSN | Error monitoring URL | sentry.io > New Project |

END OF DOCUMENT

Nexus One Developer Build Guide  |  Version 1.0  |  May 2026

Copyright © 2025–2026 Realtouch Global Ventures Ltd. All rights reserved. Confidential.